# Risks & Mitigation Template

| # | Risk | Mitigation |
| --- | --- | --- |
| 1 | Payment gateway integration delays due to third-party API issues | Identify backup payment gateway provider and start integration testing early |
| 2 | High transaction volume causing system performance issues | Implement autoscaling infrastructure and conduct load testing before launch |
| 3 | Security vulnerabilities leading to data breaches | Perform security audits, penetration testing, and enforce strong encryption standards |
| 4 | Changes in regulatory requirements affecting compliance | Maintain communication with compliance teams and monitor regulatory updates |
| 5 | Mobile app compatibility issues across devices | Test across multiple OS versions and device types during QA phase |
| 6 | Dependency on external notification service outages | Implement fallback notification provider and retry mechanisms |